## Slide 1: Organisational Culture
Reflection on ‘Review of Acquisition for the Secretary of State for Defence’

## Slide 2: Introduction
The average Ministry of Defence (MoD) contract overruns by 80% and costs 40% more than estimated.
This document aims to put forth recommendations that will balance the currently imbalanced process of procuring defence equipment.
The report’s recommendations also aim to clarify and ensure accountabilities between MoD and UK Government Defence Equipment & Support (DE&S).
There are 8 recommendations put forth in this document.

## Slide 3: Recommendation 1: Strategic Defence Review
A strategic Defence Review should be carried out as soon as possible
Defence Reviews should be required by law.
The outputs of the review should including 10 year Defence and 20 year equipment budgets, which have been fully costed and audited to ensure that they are realistic.
Permanent Under-Secretary (PUS) should be held accountable to the highest regard (ideally legally) for the overall costings.

## Slide 4: Recommendation 2: Budget Plan
A rolling 10 year budget should be agreed upon for the Ministry of Defence
The agreed upon budget should be enshrined in law to ensure that it is followed
This 10 year budget should encompass manpower, estates, equipment and support funding.

## Slide 5: Recommendation 3: Committee
An executive committee should be formed to be accountable for an affordable Equipment Programme (EP), who's members include high ranking civil servants, and should meet at least quarterly.
The costing of the EP and its affordability in comparison to the defence budget is the responsibility of the committee.
Costings and estimates will be subject to an independent audit.
The defence board can only accept or reject the EP as a whole.
PUS will be accountable for the EP.

## Slide 6: Recommendation 4: Role of MoD and DE&S
Clarify roles and create a customer-supplier relationship between Sponsor (MoD) and Project Delivery (DE&S).
Deputy Chief of Defence Staff (DCDS) to be responsible for creation and control of requirements, and control the agreed budget as a single point of contact equipment contracts.
DE&S to be responsible for programme management and delivery against agreed upon requirements and budget.
Any changes to requirements, programme delays etc. need to be specifically costed. If any increases threaten affordability of equipment programme, others cuts should be made.

## Slide 7: Recommendation 5: Revise Approval Process
Revise aspects of the Approval Process to improve decision making
Investments Approval Board (IAB) to report to the Executive Committee on equipment approvals. IAB should be charged with consideration of the affordability of a full programme, rather than single projects.
Business plans should be prepared through mandatory use of available data, cost estimations and other costing tools.

## Slide 8: Recommendation 6: Cost Reductions
Further cost reductions should be pursue as a priority.
An independent review of current costs and function of current services should be undertaken urgently.
The current structure of various Programme boards and use of Through Life Capability Management (TLCM) should be reconsidered as they are currently to complex and lack data for accurate decisions.
TLCM should focus on financial modelling of acquisition vs. support costs.

## Slide 9: Recommendation 7: Efficient Delivery of equipment
Improve the ability of DE&S to efficiently delivery equipment and support contracts.
Scope and management structure of DE&S should be restructured to ensure efficiency.
Develop better skills in the workforce by ensuring management team have extensive experience.
Institute financial discipline within the organisation by restricting spending in excess of budget.
Improve accountability for project performance through transparency and consistency.

## Slide 10: Recommendation 8: DE&S status change
The status of DE&S should be considered.
At minimum it should become a Trading Fund.
If a credible plan for Recommendation 7 can be formed, DE&S should be transformed into a Government Owned, Contractor Operated Entity.
This should not be rushed and instead should be subject to worth over 12 months to ensure that it does not cut across other defence objectives.

## Slide 11: Our Reflections
The recommendations that they have put forward in this report seem to be solid and thorough.
As students from Computer Science backgrounds, we do not have the expertise to either support or contradict the recommendations that have been provided by experts in the Defence contractor field.
We believe that this document can be applied to other domains, as procurement issues arise in all sectors and it is important that the process is efficient.
We believe that the recommendations can be used to improve the procurement process of any system, and isn’t specific to complex IT defence systems. This is because the recommendations aim mostly to increase efficiency within the process.